April 15, 2008

Mr. Mrs. Griffin

7803 Puritan Street

Downey, CA 90242

Dear Mr. Mrs. Griffin:

Thank you for allowing Sky Blue Environmental, Inc. to submit a written proposal for your project located at the above address.  The purpose of this document is to define the scope of work and the pricing structure, and to identify any conditions that would require coordination in order to complete your project in a safe and timely manner.

The pricing schedule and work terms, included in this bid proposal, are effective for thirty (30) days from today.

Sky Blue Environmental offers more than 20 years of combined knowledge and experience in the asbestos and lead abatement industry, as well as, microbial remediation.  We offer a number of benefits, as well as protective measures that may not be available from other contractors.  Among these services are:

- Capacity to bid and perform services for any size project.

- In-house Project Quality Inspection Program that insures you the proper and safe                     	control requirements and procedures on your project.  All of our employees, in the job

containment area, have extensive training and are A.H.E.R.A. certified.

- Sky Blue Environmental, Inc. is licensed, bonded, insured, and registered with D.O.S.H.

- 24 Hour Emergency responses.

We take great pride in submitting our proposal to you and hope that it meets with your approval.  We look forward to working with you on your project.  I will follow up by telephone to discuss the status of your project, but should you have any questions or require additional assistance, please do not hesitate to contact me.  We at Sky Blue Environmental always strive to offer our customers the highest quality service, as well as the most reasonable price available.

Respectfully submitted,

Joseph E. Blodgett

Sales/Estimator

## PROJECT PROPOSAL

Procedure 5- Cleanup and Abatement Project

Scope of Work

Phase I-Emergency Mobilization for Site Stabilization:

- Secure asbestos debris before report is generated by the owners industrial hygienist firm.

- This included a crew of four asbestos workers to respond on Saturday to cover the debris on the exterior.

- Setup critical barriers on the crawlspace holes, interior doors, windows, and the holes in the stucco.

Total…….$3,675.00

Phase II-Notification, Abatement, and Cleanup:

- Setup containments around the exterior debris piles, establish negative air filtration, and a 3-stage decontamination chamber.

- Double bag all debris including, but not limited to; asbestos debris, plaster/drywall, transite piping, acoustic, wood, lath, etc. from two large piles in the backyard and one in the driveway. Removal of all loose interior debris inside of the residence also such as carpet, padding, etc.

- Rake the top of the loose dirt in the crawl area below the residence that was open to the construction work. Pickup and vacuum the asbestos floor debris and bag the loose, raked soil as contaminated. Spray a heavy clean encapsulant in the crawlspace. Removal and disposal of any crawlspace floor insulation as contaminated.

- Removal and disposal of the remaining plywood flooring in the kitchen and bathroom area where the asbestos backing paper is stuck to the wood.

- Scrape any and all remaining acoustic spray texture on the ceiling areas throughout the residence.

- Removal and disposal of all blown-in attic insulation that is deemed contaminated by asbestos fibers.

- Wet-wipe all wood surfaces within the attic area after hepa-vacuuming.

- Spray-encapsulate the entire attic using a heavy clear encapsulant.

- Removal and disposal of appliances such as, but not limited to; refrigerator, dishwasher, microwave, or any others that are motor-driven appliances.

- Removal and disposal of any porous personal contents that are outside of the closed cabinets in the residence.

- Brief hepa-vacuum of items inside of the closed cabinets, box, and set outsid4e of the containment area or give to the homeowner to store.

- Complete hepa-vacuuming of all remaining surfaces within the residence including, but not limited to; doors, windows, floors, ceilings, walls, countertops, tubs, and the showers.

- Wet-wiping of all of the same surfaces throughout which were mentioned in #12 above.

- Fog-mist throughout the complete residence before the owner’s consultant performs air samples for clearances.

- Return to complete the teardown of plastics, pickup equipment, and have disposal container picked up.

Phase I – Completed……….$  3,675.00

Phase II – Equipment, notification, labor, material, and disposal……….$27,200.00

Total of I & II……………….….$30,875.00

Excludes: Some or all may apply

- Responsibility/liability to hire consultant, for any payments to the consultant, consultant fees, or reports.

- Working on weekend, after hours, or holidays unless extra cost is applied.

- Responsibility for replacement of any materials or items removed.

- Cleaning of contents in the cabinets using the wet-wipe method, only hepa-vacuuming.

- Any guarantees that additional time, labor, or costs will not be charged if additional work is requested or performed.

- Responsibility for after hour or weekend security if needed or requested.

- Responsibility/liability for any other possible contaminates; such as, but not limited to mold, bacteria, sewage, fungus, asbestos, lead, chemical, or other if such should exist.

- Supplying water or electric that is needed for our abatement procedures.

- Any extra utility costs due to equipment usage.

- Moving or storage of contents away from the premises.

- Removal or cleaning of the furnace in the attic. The ducting will be removed according to the Procedure 5 report and discarded as hazardous material.

- Removal of dirt, in the crawlspace, more than ½” depth, dirk is to be lightly raked and vacuumed.

- Damage to walls, wallpaper, etc. due to procedure setup or tape adherence. We will be as careful as possible.

- Damage to the driveway, such as cracks, chips, or other that may already exist. We will place plywood if we deem necessary.

Sequence of Work:

Installing critical barriers, including 6-mil polyethylene sheeting covering all doors, windows, and openings will isolate the work area.

Signs and barricades will be posted around the work area so that an individual may take necessary steps to avoid exposure.

Air filtration unit(s) will draw air from the work area exhausting filtered air outside, creating negative air pressure inside the containment.

Conditions of the Proposal:

This proposal is based on private wage rates.  Trained personnel will perform all supervision and labor.  Heating, ventilating and air-conditioning equipment, supplying the work area, will be shut-off upon the discretion of Sky Blue Environmental foreman if deemed necessary.  Damage to walls, ceilings, floors, and wall coverings may occur as a result of containment installation.  This is necessary to insure the integrity of the containment.  Every attempt will be make to keep such occurrence to a minimum. This proposal does not include the cost of any repair, which may be required as a result of our containment procedures.  This proposal is based upon our Legal Terms and conditions as included as part of this proposal. This proposal is subject to change and may be withdrawn if not accepted within thirty (30) days of this date.

Legal Terms and Conditions:

The Work: Sky Blue Environmental, Inc. will supply all work and material as described in the proposal, in accordance with the time schedule, if applicable. In mold projects, there is no guarantee that the remediation will be performed according to a certain time frame due to the fact that the mold severity is undetermined.

Schedule Change: Where a schedule is applicable, Sky Blue Environmental’s obligation hereunder is based upon the Schedule, both as to duration and to sequence.  In the event of any change in Schedule, the bid price and Schedule shall be equitably adjusted.  Sky Blue Environmental shall also receive an equitable adjustment of the bid price if this contract is terminated otherwise than for Sky Blue Environmental’s material breach.

Site Access: Customer agrees to insure that prior to any operations, the work area shall be vacated and shall remain closed to all persons (other than Sky Blue employees) for the duration of the project.  In the event that any individual, other than Sky Blue Environmental employees, enters the containment area, the customer agrees that Sky Blue shall not be held liable for any claims relative to microbial, asbestos, or lead exposure arising there from, and that Customer indemnify and defend Sky Blue environmental from all such claims.  Customer agrees that all authorized visitors shall read and sign Sky Blue Environmental visitor policy and that if unauthorized visitors cannot be controlled, Sky Blue Environmental is entitled to monetary damages and/or the option of terminating this contract.

Supplied Property: Whenever the Customer, its employees, or contractors (other than Sky Blue Environmental) use ladders, scaffolding, tools, vehicles, equipment or property of any kind either owned or rented by Sky Blue, Customer shall indemnify and hold Sky Blue Environmental harmless from any and all claims, demands, damages, causes of action and suits of whatsoever nature and kind, arising out of or connected with the use of such ladders, scaffolding, tools, vehicles, equipment or property, except when caused by the sole active negligence of Sky Blue Environmental.

Differing Site Conditions: If Sky Blue Environmental encounters subsurface or latent physical conditions at the site differing materially from those stated in the bid documents, and/or unknown physical conditions at the site differing materially from those indicated in the bid documents, or unknown physical conditions at the site of an unusual nature, Sky Blue Environmental will notify the Customer.  If such conditions cause an increase in the cost of, or the time required for, performance of any part of the Work, an equitable adjustment in price shall be made and the contract time modified accordingly.

Force Majeure: Sky Blue Environmental shall not be deemed in default nor be liable for damages for any failure or delay in performance of its Work which arise out of causes beyond its reasonable control.  Such causes may include, without limitation, acts of God or the public enemy, acts of the Government in either its sovereign or contractual capacity, fires, floods, epidemics, quarantine restrictions, strikes, freight embargoes, material shortages, or unusually severe weather.  In the event the Work is delayed by such causes, the time and cost for performance and repair will be equitably adjusted. Should litigation arise,

And Sky Blue Environmental, Inc. prevails, contracting party agrees to cover all court/legal fees of

Sky Blue Environmental, Inc.

Legal Effect: This proposal offers to the customer the terms and conditions upon which Sky Blue Environmental will perform the work described herein and does not include any of the provisions in the Bid Documents unless such provisions are expressly incorporated herein by reference or otherwise agreed to in writing signed by Sky Blue.  Upon acceptance, the proposal will represent the entire agreement of the parties with regard to performance of and payment for the work.

##### Standard Billing and Payment Terms

7803 Puritan Street, Downey, CA 90242

Payment of $30,875.00 will be due upon completion.

Notice to Owner:

Under California Mechanics Lien Law, any contractor, subcontractor, laborer, suppliers, or other person who helps improve your property, but is not paid for his/her work or work supplies, has a right to endorse his/her claim against your property.  This means that after a court hearing, a court officer and the proceeds of the sale used to satisfy the indebtedness could sell your property.  This could happen even if you have paid your contractor in full if the subcontractors, laborers or suppliers remain unpaid.

Notice to Insurance Company - Assignment of Claim-Covenant of Payment. The insurance company is hereby directed to pay directly to or to include Sky Blue Environmental as payee in all settlement checks and drafts in payment for services rendered or work performed by Sky Blue Environmental.  Sky Blue Environmental is hereby given authority to endorse and deposit in its account any insurance check or draft relating to said claim.  Any deductible amounts held back by the insurance company or any amount not paid by the insurance company, or any additional work that is requested to be performed by Sky Blue Environmental, will be paid to Sky Blue Environmental by the signer of this work authorization.

I hereby agree to this Sky Blue Environmental Inc. proposal, pages 1 through 6.

_________________________		_____________________________________

Date					                        Authorized Signature

_________________________		_____________________________________

Name typed or printed		                     Owner’s/Homeowner’s Signature

To confirm and maintain starting date, we require a signed contract faxed or mailed to our office within 48 hours from the date the call was made to schedule the job.

Contractors State License Board, 9835 Goethe Road, Sacramento, CA (916) 255-3900

Sky Blue Environmental, Lic. #758429, DOSH #697